**Scrum Master Submission:**

* Team name, project name, team member names, iteration #, date
  + Team Name:
    - 501st Legion
  + Project Name:
    - Poster Judging System
  + Team Members Names:
    - Addy Liu
    - Adam Shingler
    - Aaron Suttles
    - Delmer Powell
    - Matthew Decarlo
    - Matthew Pinchbeck
  + Iteration #:
    - Iteration #1
  + Date:
    - 11-08-2023
* Minutes from meeting(s) with customer:
  + Customer Meeting:
    - 11-08-2023 0945 to 1000 Customer, Pinchbeck Liu, and Shingler
      * Initial meeting with our customer to determine what the poster judging system application wants. Goals:
      * Gaining quicker access to the results of the poster grading contest
      * Quicker access to scoring for judges
      * Randomized drawing of posters for judges
    - 11-13-2023 0905 to 0920 Customer, Suttles, Liu, Shingler, Powell
      * Discussion with the customer about scenarios
      * Received Rubric
      * Boxes for nomination
* 1 paragraph describing how/when the team met and communicated (scrum, discord, pairs, etc.)
* Group Meeting:
  + 11-10-2023 0920 to 1000 Pinchbeck Decarlo, Suttles, Shingler, Liu, and Powell
    - * Completing scenarios to begin working on our project.
      * Beginning the process of determining the path to completing our project.
      * Reviewing our recorded conversation with our customer
      * We had excellent communication throughout our meeting. We have a good start to our project.
    - 11-13-2023 0925 to 0950
      * We went over our 2nd customer meeting.
      * We uploaded our scenarios into Git and forked the repository.
* List the names of any new user stories added to the backlog. I will cross-reference them on GitHub Projects.
  + Admin/ Contest Organizer
  + Judges
  + Admin
* 1 paragraph summarizing the main activity to be found on GitHub. I will cross-reference.
  + Our current progress on GitHub is inputting the list of our scenarios to better understand what we feel the customer is looking for based of three recommendations during our original meeting. We have uploaded our scenarios to Git and have all received access to the Git page.

* Does each team member have a copy of the "starter code" for the app on their own Codio instance?
  + We have yet to progress to this portion of the assignment. The starter code will be completed during the process of completing iteration number 2.
* Any concerns from the team?
  + We currently have zero concerns with our team and project. We have a good group that will make this project flow smoothly. We were all excited to work together as we finished up the end of the semester, completing our final assignment.